Mesa

Build Log — From idea to live app in one morning.

Every step, every hiccup, every fix. February 24, 2026.

Built for a 97-year-old deaf grandmother. Deployed in a single morning.

# What We Built

A fully deployed, secure, production-ready live captioning and translation web app called Mesa. It listens to ambient conversation, auto-detects language, translates to Spanish (or any language) in real time, and displays everything in large high-contrast text on an iPad — so a 97-year-old deaf grandmother can follow family dinner conversation.

Final stack: HTML/CSS/JS frontend → GitHub Pages → Node.js proxy server → Railway → Google Cloud Translation API.

# Step-by-Step Build Log

Color key:  ✓ Smooth = went first try   ⚠ Hiccup = needed a fix   ✗ Blocker = required debugging

| # | Step | What happened | Status |
| --- | --- | --- | --- |

| 1 | Defined requirements | Discussed full feature set: ambient mic, auto language detect, real-time translation, large text, iPad/Chrome, Bluetooth mic support, no login | ✓ Smooth |
| --- | --- | --- | --- |

| 2 | Chose translation API | Decided on Google Cloud Translation (500k chars/mo free, best quality) | ✓ Smooth |
| --- | --- | --- | --- |

| 3 | Claude built Mesa v1 | Full single-file HTML app with Web Speech API + MyMemory translation, dark theme, A+/A- font size, mic selector | ✓ Smooth |
| --- | --- | --- | --- |

| 4 | Switched to Google API | Updated config from MyMemory to Google Cloud Translation | ✓ Smooth |
| --- | --- | --- | --- |

| 5 | Got Google API key | Went to Google Cloud Console → created project → enabled Translation API → created key | ⚠ Hiccup |
| --- | --- | --- | --- |

| 6 | Deployed to Netlify Drop | Dragged HTML file to netlify drop — got HTTPS URL for iPad mic access | ✓ Smooth |
| --- | --- | --- | --- |

| 7 | Rename to index.html | Netlify asked to rename file — clicked "Rename and deploy" | ✓ Smooth |
| --- | --- | --- | --- |

| 8 | App worked! | First successful live test — speech → Spanish captions working | ✓ Smooth |
| --- | --- | --- | --- |

| 9 | Built Mesa v2 | Added Abuela Mode (full screen, giant text), speaker labels with colors, tap-to-rename speakers, speaker count selector | ✓ Smooth |
| --- | --- | --- | --- |

| 10 | Removed Netlify site | Deleted the Netlify deployment to move to GitHub Pages | ✓ Smooth |
| --- | --- | --- | --- |

| 11 | Created GitHub repo | Uploaded mesa-v2.html to new public GitHub repo named Mesa | ✓ Smooth |
| --- | --- | --- | --- |

| 12 | Enabled GitHub Pages | Went to wrong Settings page (account vs repo) — found correct repo Settings → Pages | ⚠ Hiccup |
| --- | --- | --- | --- |

| 13 | 404 on GitHub Pages | File named mesa-v2.html — GitHub Pages needs index.html at root URL | ⚠ Hiccup |
| --- | --- | --- | --- |

| 14 | Renamed to index.html | Edited file on GitHub, renamed to index.html — site loaded correctly | ✓ Smooth |
| --- | --- | --- | --- |

| 15 | API key leaked! | GitHub secret scanning detected the Google API key hardcoded in the public HTML file | ✗ Blocker |
| --- | --- | --- | --- |

| 16 | Revoked exposed key | Deleted the leaked key in Google Cloud Console immediately | ✓ Smooth |
| --- | --- | --- | --- |

| 17 | Built proxy server | Claude wrote Node.js/Express proxy — key lives as env variable, never in code | ✓ Smooth |
| --- | --- | --- | --- |

| 18 | Set up Cursor | Opened mesa-proxy folder in Cursor, created server.js and package.json | ✓ Smooth |
| --- | --- | --- | --- |

| 19 | npm install | Terminal was in wrong folder (Mesa App not mesa-proxy) — ran cd mesa-proxy first | ⚠ Hiccup |
| --- | --- | --- | --- |

| 20 | Push to GitHub | Not authenticated — ran gh auth login, then repo did not exist yet | ⚠ Hiccup |
| --- | --- | --- | --- |

| 21 | Created GitHub repo | Used gh repo create mesa-proxy --private --source=. --push in one command | ✓ Smooth |
| --- | --- | --- | --- |

| 22 | Deployed to Render | Connected mesa-proxy repo, set build/start commands, added GOOGLE_API_KEY env var | ✓ Smooth |
| --- | --- | --- | --- |

| 23 | Render kept failing | "Application exited early" — server not binding to correct host/port for Render | ✗ Blocker |
| --- | --- | --- | --- |

| 24 | Fixed port binding | Changed to listen on 0.0.0.0:10000 instead of default localhost — Render went green | ✓ Smooth |
| --- | --- | --- | --- |

| 25 | Updated Mesa HTML | Replaced Google API call with proxy URL in index.html, pushed to Mesa repo | ✓ Smooth |
| --- | --- | --- | --- |

| 26 | Switched to Railway | Render free tier has 50-sec wake delay and $19/mo paid tier — Railway is $5/mo with no sleep | ✓ Smooth |
| --- | --- | --- | --- |

| 27 | Got Railway URL | mesa-proxy-production.up.railway.app — updated PROXY_URL in index.html | ✓ Smooth |
| --- | --- | --- | --- |

| 28 | Everything works! 🎉 | Live captions, real-time translation, secure proxy, no keys in code | ✓ Smooth |
| --- | --- | --- | --- |

# Hiccups — Deep Dive

Every problem we hit, what caused it, and exactly how we fixed it.

| ⚠ Google API key creation error |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| Red banner: "Make sure all fields are correct to continue" even though the name field was filled in. | The Name field was still focused/active when trying to submit. Clicked elsewhere on the page to deselect the field first, then submitted. Worked immediately. |  |

| ⚠ GitHub Pages — wrong Settings page |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| Clicked Settings from the GitHub top nav which opened account-level settings. No branch selector for Pages was visible. | Navigated back to the Mesa repository first, then clicked Settings from the repo tab bar (not the global nav). Found Pages in the left sidebar correctly. |  |

| ⚠ GitHub Pages — 404 File Not Found |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| Site deployed but showed "File not found" error. The file was named mesa-v2.html but GitHub Pages requires index.html at the root URL. | Edited the file directly on GitHub (pencil icon) and renamed it to index.html. GitHub Pages automatically served it at the root URL after ~60 seconds. |  |

| ⚠ API key leaked in public GitHub repo — CRITICAL |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| GitHub secret scanning flagged the Google API key hardcoded in mesa-v2.html which was in a public repo. The key was publicly visible to anyone. | Immediately revoked the key in Google Cloud Console. Built a Node.js proxy server so the key lives only as an environment variable on the hosting platform — never in any file. All future code is safe to commit publicly. |  |

| ⚠ npm install in wrong folder |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| "Could not read package.json: no such file or directory" — terminal was in the Mesa App folder, not the mesa-proxy subfolder. | Ran cd mesa-proxy first to navigate into the correct directory, then npm install succeeded with 70 packages installed. |  |

| ⚠ git push failed — not authenticated |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| "Repository not found / fatal: could not read from remote repository" — GitHub CLI was not authenticated and the remote repo did not exist yet. | Ran gh auth login which opened a browser for GitHub authentication. Then used gh repo create mesa-proxy --private --source=. --push to create the repo and push in a single command. |  |

| ⚠ Render deploy failing — "Application exited early" |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| Build succeeded but app crashed immediately on start. Logs showed "No open ports detected" — the server was not binding to the host/port Render expected. | Updated server.js to listen on 0.0.0.0 (not just localhost) and port 10000 (Render's expected port via process.env.PORT). Pushed the fix — Render went green on the next deploy. |  |

| ⚠ File download issues from Claude |  |  |
| --- | --- | --- |
| 🔴 What happened | 🟢 How we fixed it |  |
| Downloaded files from Claude's artifacts were not opening correctly or failing to download at all. | Instead of downloading, copied the code directly from Claude's response and created new files manually in Cursor using right-click → New File, then pasted the contents in. |  |

# Key Lessons Learned

Never hardcode API keys in public GitHub repos — use environment variables always.

- GitHub Pages needs a file named exactly index.html at the root to serve at the base URL

- Always cd into the correct folder before running npm commands in terminal

- gh repo create --source=. --push creates AND pushes in one command — saves steps

- Render free tier requires binding to 0.0.0.0 and using process.env.PORT — not hardcoded localhost

- Railway ($5/mo) is better than Render free for always-on services — no 50-second wake delay

- When files won't download, just copy-paste the code directly into Cursor — faster anyway

# Final Architecture

| Layer | Technology | Cost |
| --- | --- | --- |
| Frontend | HTML/CSS/JS — single file, no framework | Free |
| Transcription | Web Speech API (Chrome built-in) | Free |
| Hosting | GitHub Pages | Free forever |
| Proxy Server | Node.js + Express on Railway | $5/month |
| Translation | Google Cloud Translation API v2 | Free up to 500k chars/mo |

Total time: ~3 hours. Total recurring cost: $5/month. Impact: priceless. 🫶

Built by Fran Archila · @ai.wayswithfran · February 24, 2026