Mesa

Live captions for every dinner table.

Product Roadmap + TikTok Script + Open Source Guide

Built in one morning. For a 97-year-old grandmother. And everyone like her.

# What is Mesa?

Mesa is a browser-based live captioning app that listens to ambient conversation, auto-detects language, translates in real time, and displays everything in large, high-contrast text — so deaf, hard-of-hearing, or non-English-speaking family members can follow along at the dinner table.

Built with: Web Speech API · Google Cloud Translation · Vanilla HTML/CSS/JS · GitHub Pages · Zero backend required.

Current URL: https://franarchila.github.io/Mesa

# Product Roadmap

Three phases. Each one makes Mesa meaningfully better for the people who need it.

| Phase 1 | Ship & Polish | Now → 2 weeks |
| --- | --- | --- |
| - Rename file to index.html on GitHub — Clean root URL — done - Paste Google API key + redeploy — Translation live - Test Abuela Mode at 48–60px font — Optimize for her vision - Rename speakers by tapping their label — Dad, Tía Rosa, etc. - Bookmark on iPad home screen — One-tap access for abuela - Add to README on GitHub — Make it discoverable |  |  |

| Phase 2 | Better Accuracy | 2–6 weeks |
| --- | --- | --- |
| - Whisper API backend (Node.js server) — Best-in-class transcription in noisy rooms - Real speaker diarization — Actually know who is talking, not just rotate - Confidence scores — Show ??? for low-confidence words - Offline mode / PWA — Works without internet on iPad - Font size persists across sessions — localStorage — no re-adjusting every dinner |  |  |

| Phase 3 | Open Source & Community | 6–12 weeks |
| --- | --- | --- |
| - MIT license + contributing guide — Let others build on it - Product Hunt launch — Accessibility category — strong fit - Deploy to custom domain — mesa.app or mesacaptions.com - Multi-device sync — Multiple iPads at big tables - Whisper fine-tuned on elderly speech patterns — Addresses common ASR failure modes |  |  |

# Phase 2 Deep Dive: Whisper Upgrade

The Web Speech API is free and requires no backend, but it has real limitations in noisy environments with multiple speakers. OpenAI Whisper is a step-change improvement.

## What changes

- Whisper runs server-side — audio is streamed from the iPad to a small Node.js server

- AssemblyAI or Deepgram wrap Whisper with real-time diarization (Speaker A said X, Speaker B said Y)

- Much better accuracy with background noise, accents, elderly speech patterns, and overlapping voices

- Cost: ~$0.006/minute of audio — a 2-hour dinner = ~$0.72

## What you'd need to build

- A small Node.js server (can run on Railway or Render — free tier available)

- An AssemblyAI or Deepgram API key (~$10 free credit to start)

- Updated frontend that streams audio chunks instead of using Web Speech API

## Timeline estimate

- 1–2 weekends of building with Claude

- No prior backend experience needed — Claude handles all the server code

# TikTok Script

Platform: TikTok (@ai.wayswithfran)  •  Target length: 60–90 seconds  •  Format: voiceover + screen recording

Hook → Demo → Story → Call to action

## HOOK (0–5 sec)

[Open on your face, close-up, slightly conspiratorial tone]

FRAN:  "I built an app for my 97-year-old deaf grandmother so she can finally follow dinner conversation."

[Cut to screen recording of Mesa opening]

## THE DEMO (5–30 sec)

[Screen recording — show the setup screen, select Spanish, hit Start Listening]

FRAN (V/O):  "It listens to everyone at the table. It detects the language automatically. And it translates everything into her language — in real time — in giant text she can read."

[Show someone speaking English → Spanish appears large on screen]

FRAN (V/O):  "Each person gets their own color so she knows who's talking."

[Show speaker labels — coral, blue, green]

## THE STORY (30–55 sec)

[Cut back to face — warmer, slower]

FRAN:  "My grandmother is 97. She's been deaf for years. And for years, family dinners have been — hard for her. She sits there while everyone talks and she can't follow it."

FRAN:  "I built this in one morning. With no coding background. Just me and Claude."

FRAN:  "She hasn't used it yet. But she's going to. And I'll show you when she does."

## CALL TO ACTION (55–75 sec)

FRAN:  "It's free. It's open source. The link is in my bio."

FRAN:  "If you have someone in your life who gets left out of conversations — send this to them."

[Text overlay: mesa.franarchila.github.io — link in bio]

[End card: @ai.wayswithfran]

## Production notes

- Film the demo on your laptop first — cleaner than iPad screen recording

- Use a ring light — you want your face warm and clear for the story section

- Caption the entire video (ironic if you don't)

- Post time: Tuesday or Thursday 7–9pm EST — best for this content category

- Pin it to your profile immediately after posting

# Open Source Guide

Making Mesa properly open source takes about 30 minutes. Here's exactly what to do.

## Step 1: Add a LICENSE file

On GitHub, click Add file → Create new file → name it LICENSE → paste the MIT License text (search "MIT License template" — it's two paragraphs). Replace [year] with 2026 and [fullname] with Fran Archila. Commit.

## Step 2: Add a README.md

Click Add file → Create new file → name it README.md. This is what people see when they find your repo. Key sections to include:

- What it is — one sentence

- Who it's for — elderly, deaf/HoH, multilingual families

- How to use it — link to the live site, one-paragraph setup

- How to deploy your own — the Google API key + GitHub Pages steps

- How to contribute — "PRs welcome, open an issue first"

- License — MIT

## Step 3: Make the repo public (it already is)

Your repo is already public — anyone can find and fork it. The LICENSE file is what makes it legally open source.

## Step 4: Add topics on GitHub

On your repo page, click the gear icon next to "About" → add topics: accessibility, captions, deaf, elderly, translation, speech-recognition, web-speech-api, pwa. This makes it discoverable.

## Step 5: Submit to Product Hunt

Go to producthunt.com → Submit → category: Accessibility. Best days to launch: Tuesday–Thursday. Write your tagline as: "Real-time captions + translation for deaf and elderly family members." Tag it as free and open source.

Mesa started as a gift for one grandmother. It can help millions of people. Ship it.

Built with love by Fran Archila · @ai.wayswithfran · 2026